### ClearNet AI - Cyberbullying Detection in Algerian Dialect Project

Meeting Report - Date: 20/10/2024

Project Requirements:The main objective of the project is to develop a Large Language Model (LLM) to effectively identify and detect cyberbullying in conversational data. The focus is on social media platforms and chat applications.

Data Collection: The data will be collected from various social media platforms and conversations, primarily in Algerian dialect. The team will focus on the following platforms:

- Facebook groups

- Telegram chats

- Instagram posts and messages

- Conversational data from Yazid’s conversations

Action Items and Responsibilities:

1. Communication & Deployment:
Baraa Fatima Zohra Lalagui

- Task: Write an email to Professor Guessoum to inquire about the model deployment options (e.g., web app, web extension, etc.).

2. Data Collection:
Kaouthar Hani

- Task: Create a form for data collection in Arabic. The form will target participants from relevant social media groups.

Yazid Slimani

- Task: Obtain conversational data from personal conversations and contacts to contribute to the data collection.

Kaouthar, Rym, Yazid, Mira, Baraa

- Task: Send the data collection form to social media groups (e.g., Facebook groups, Instagram pages such as Badrouuch_makeup, Nidal_fed, Noreneharid).

3. LLM Research & Development:
All Team Members (Kaouthar, Rym, Yazid, Mira, Baraa)

- Task: Research existing LLM architectures used for cyberbullying detection (non-language specific).

- Deliverable: Prepare a summary report of potential architectures, include links to the research papers or useful resources (e.g., GitHub repositories) related to those architectures.

Work Plan Overview:

| Task | Assigned Member | Issues Faced | Progress |
| --- | --- | --- | --- |
| Create data collection form (Arabic) | Kaouthar Hani |  |  |
| Get conversational data | Yazid Slimani |  |  |
| Send form to social media groups | Kaouthar, Rym, Yazid, Mira, Baraa |  |  |
| Research LLM architectures | Kaouthar, Rym, Yazid, Mira, Baraa |  |  |

Next Steps:

- Finalize the form and distribute it to the target groups.

- Begin LLM research and consolidate findings for the next meeting.

- Await feedback from Professor Guessoum regarding model deployment options.

Next meeting: 24/10/2024

Deliverables: reports of LLM architectures found, data