### ClearNet AI - Cyberbullying Detection in Algerian Dialect Project

Meeting Report - Date: 10/12/2024

Data Collection:  done

Data Cleaning:

- Decide what preprocessing to add, after starting the fine tuning

- Normally sentence-transformers/all-MiniLM-L6-v2 has a tokenizer inside of it, that does the preprocessing

Data Labeling: 2 columns : 1st deadline (21/12/2024) => half dataset

- Cyberbullying: yes - no - context based

- No longer annotate data according to the categories:  drugs, intimidating speech, violence, misogyny, racism, cursing, harassment , insult, religious extremism, sarcasm => keep the column but do not use it

- Bad words: the bad words in the sentence that made the sentence offensive and considered bullying (latin and arabic characters) => for teacher enforcing

The model we chose to work with is sentence-transformers/all-MiniLM-L6-v2

Action Items and Responsibilities:

2. Data Collection: done

3. LLM: sentence-transformers/all-MiniLM-L6-v2

1st version deadline: 24/12/2024: fine tuned model on half the dataset

- Every team member needs to fine tune the model chosen according to what they see, and justify their approach

- Members models will be compared: fine tuning methods will be combined, fine tuned further … to get the best model fine tuned combo

Work Plan Overview: data annotation

| Task | Assigned Member | Issues Faced | Progress |
| --- | --- | --- | --- |
| 266 - 12112 | Mira |  |  |
| 12112 - 23958 | Yazid |  |  |
| 23958 - 35804 | Kaouthar |  |  |
| 35804 - 47650 | Rym |  |  |
| 47650 - 59496 | Baraa |  |  |

Next Meeting : Tuesday 24th December at 9pm

Deadline first ver annotation => 21

Data preprocessing => 21

Deadline 1st ver fine tuning => 24

Deadline final data annotation => 28

Streamlit app => 22

Look up how to make the backend => 22

Ask guessoum about what is cyberbullying content =>18